# SugarCRM Analysis Work-plan

Leader: Athena

Member: Key, Sandy

|  |  |  |
| --- | --- | --- |
| Works | Members | Schedule |
| Chapter 1. Introduction   * Section 1.1 Overview * Section 1.2 Objectives | Discussion: Athena, Key, Sandy  Writing: Sandy | 1 Sept – 19 Sept |
| Chapter 2. Background | Discussion: Athena, Key, Sandy  Writing: Sandy | 1 Sept – 19 Sept |
| Chapter 3.Methodology   * Section 3.1 Requirement Elicitation * Section 3.1 Requirement Specification | Discussion: Athena, Key, Sandy  Writing: Key, Athena | 8 Sept – 22 Sept |
| Chapter 4.Implementation   * Section 4.1 Architecture * Section 4.2 Data modeling * Section 4.3 Enhancement to existing system * Section 4.4 Key problems and their solutions | Discussion: Athena, Key, Sandy  Writing: Athena | 8 Sept – 22 Sept |
| Chapter 5. Results and Discussion   * Section 5.1 Project Outcome * Section 5.2 System Evaluation | Athena, Key, Sandy | 22 Sept – 6 Oct |
| Chapter 6. Conclusion and Further Work | Athena | 6 Oct – 10 Oct |
| Weekly status reports | Athena, Key, Sandy | Every Monday |
| Minutes | Athena | Every Meeting |
| References | Athena | 13 Oct – 17 Oct |
| Appendix. Project Management | Athena | 25 Aug – 17 Nov |
| Checking report and modifying | Athena, Key, Sandy | 20 Oct – 30 Oct |
| Submit Final Project | Athena, Key, Sandy | 31 Oct |
| Making PowerPoint and prepare presentation | Athena, Key, Sandy | 3 Nov – 17 Nov |
| Final presentation & demonstration | Athena, Key, Sandy | 17 Nov |